CODEX EXECUTION PLAN

FaceBotStudio Production Fix Plan

Security, stability, customer mobile UX, and 13-inch admin readiness

Repository: FaceBotStudio

Prepared: 11 August 2026

Scope: Fixes only — no new customer or admin features

Working tree: Phase 1 fixes are present and uncommitted

Release position: Do not launch publicly for paid or multi-organizer use until Phase 2 ticket, media, chat, and authorization work is complete.

# How Codex should use this plan

- Work from the top down. Finish and verify one phase before starting the next.

- Keep the product scope unchanged. Fix security, correctness, reliability, accessibility, layout, and operations only.

- Trace shared callers before editing a helper; fix the root cause once instead of patching individual screens.

- Preserve user changes. Do not reset, delete, migrate, or commit anything without explicit approval when the action could affect data or history.

- After every meaningful fix, run the smallest focused test, then run type-check, the full test command, and the production build before release.

# Current baseline

The audit found a strong authentication and UI foundation, but the public ticket and media boundaries are not yet strong enough for production. The local runtime currently uses SQLite, inline queues, and no Redis; treat that as a fallback path, not a production target for multiple instances.

| Status | Baseline result |
| --- | --- |
| DONE | TypeScript check passes: npm run lint. |
| DONE | 42 focused tests pass, including new URL and production-secret regression checks. |
| DONE | Production build passes; existing warning remains for the approximately 967 KB main frontend chunk. |
| DONE | Admin shell has no measured horizontal overflow at 1280×800 or 1024×768. |
| DONE | Customer login and catalog surfaces are readable at 390×844. |
| NEXT | Public event registration could not be fully rendered because the current local fixture has no public event enabled. |

# Phase 1 — Completed in the current working tree

- Added one shared external-link sanitizer and rejected executable URL schemes on public customer pages.

- Added rate limits for public registration, ticket recovery, ticket image rendering, and chat-history reads.

- Changed public ticket image responses to private, no-store caching.

- Removed phone, email, and attendee name data from public registration sender IDs.

- Replaced predictable registration IDs with cryptographically random identifiers in both database adapters.

- Enabled SQLite foreign keys, WAL mode, and a 5-second busy timeout.

- Enabled PostgreSQL TLS certificate verification and removed production direct-ticket secret derivation.

- Added focused regression tests and ignored SQLite WAL sidecar files.

Primary files: src/lib/externalHref.ts · server.ts · backend/runtime/startupSecurity.ts · backend/db/sqliteAdapter.ts · backend/db/postgresAdapter.ts

# Phase 2 — Release blockers: do next

These items address direct privacy and authorization risks. Do not treat rate limiting as a replacement for authorization.

| Priority | Fix | Definition of done | Primary area |
| --- | --- | --- | --- |
| P0 | Signed ticket capabilities | Regular ticket PNG/SVG routes require a cryptographically signed, expiring capability. An ID alone never grants access. | server.ts:16413, server.ts:16446; ticket URL builders |
| P0 | Verified ticket recovery | Recovery requires verified email/OTP or an equivalent proof. Responses mask contact data and never return unnecessary PII. | server.ts:14882–15070; public recovery payload |
| P0 | Private media storage | Channel and admin-agent images are not under public static hosting. Access uses an authenticated or short-lived signed route. | server.ts:3341–3514, server.ts:12604 |
| P0 | Session-bound public chat | History and writes require a server-issued browser capability bound to the event and sender. Guessing sender_id cannot read or alter a conversation. | server.ts:15090–15220; public page chat client |
| P0 | Organization authorization | Facebook pages, channels, routing, and metadata are filtered by the current organization and event scope; cross-tenant tests fail closed. | server.ts:14067–14146; authorization helpers |
| P1 | Rate-limit failure policy | Security-sensitive limits fail closed or use a bounded durable store when Redis is unavailable. Memory fallback is explicitly single-instance only. | backend/runtime/rateLimit.ts; Redis runtime |

# Phase 3 — Stability and operations

| Priority | Fix | Definition of done | Primary area |
| --- | --- | --- | --- |
| P1 | Graceful shutdown | SIGTERM/SIGINT drain HTTP requests, stop workers, close database/Redis resources, and exit cleanly. Port errors are handled without an unhandled exception. | server.ts:12533, server.ts:19443 |
| P1 | Provider timeouts | Facebook, LINE, WhatsApp, Telegram, email, SMS, and AI calls have deadlines; only safe idempotent operations retry. | server.ts provider calls; backend/email; backend/notifications |
| P1 | SQL capacity counts | Capacity and availability use indexed COUNT queries rather than loading all registrations into memory. | server.ts:452; database adapters |
| P1 | Pagination and retention | Admin registrations, messages, audit logs, and media use pagination/cursors and documented retention policies. | API list routes; storage lifecycle |
| P1 | Readiness checks | Public liveness is separate from authenticated readiness; readiness fails when required database, Redis, or worker dependencies are unavailable. | server.ts:12779–12799 |
| P1 | Production data policy | Production deployment either requires managed PostgreSQL + Redis or explicitly enforces one SQLite instance with backup/restore tests. | backend/db/index.ts; deployment configuration |

# Phase 4 — Customer mobile and admin 13-inch quality

| Priority | Fix | Definition of done | Primary area |
| --- | --- | --- | --- |
| P1 | Public mobile flow | A real public event fixture is exercised at 390×844 and on a real phone: registration, validation errors, keyboard, slow network, ticket recovery, and ticket display. | PublicEventPage.tsx; mobile browser tests |
| P2 | Accessible form fields | Every public label is associated with an input; errors use aria-describedby, focus moves to the first error, and validity is announced. | PublicEventPage.tsx:678–815 |
| P2 | Accessible dialogs | Privacy, help chat, and global search use dialog semantics, focus trapping, Escape handling, focus restoration, and scroll locking. | PublicEventPage.tsx:940–1008; AppOverlays.tsx:477–674 |
| P2 | Selection and touch behavior | Customers can select and copy event/ticket text; global touch-action and user-select rules are scoped to controls that need them. | src/index.css:294–382 |
| P2 | Admin acceptance screens | Registrations, inbox, check-in, direct ticketing, outreach, notifications, and settings remain usable at 1280×800 with long names and large tables. | AdminWorkspaceFrame.tsx; feature screens |
| P2 | Mobile bundle size | Public customer routes do not load the full admin surface; route-level lazy loading and a size budget are in place. | vite.config.ts; App.tsx route loading |

# Phase 5 — QA and release gate

| Status | Release check |
| --- | --- |
| BLOCKING | Ticket images cannot be retrieved without a valid signed capability. |
| BLOCKING | Ticket recovery is verified, rate limited, privacy-minimized, and does not perform an unbounded global scan. |
| BLOCKING | Private channel and admin-agent images are inaccessible through public static hosting. |
| BLOCKING | Public chat history and writes are bound to a server-issued capability. |
| BLOCKING | Cross-organization API authorization tests pass for list, read, routing, and mutation paths. |
| NEXT | Provider timeout, retry, shutdown, readiness, and Redis outage tests pass. |
| NEXT | Mobile accessibility and 13-inch admin browser acceptance tests pass. |
| DONE | Type-check, focused tests, and production build pass after every phase. |
| NEXT | A backup restore has been performed in a production-like environment. |